**Sprint 3 Report**

**Actions to Stop Doing**

Stop procrastinating tasks until late in the sprint so it is easier to make sure everything gets done.

**Actions to Start Doing**

Start holding group work sessions so that when group members get stuck they can be easily helped.

Identify certain tasks that can be more easily completed and make sure members know how to do them.

**Actions to Keep Doing**

Keep holding regular “physical” SCRUM meetings in order to keep track of what people are up to..

**Work Completed**

* As a used I would like to be more clear how combat is resolved.

**Work Completion Rate**

One user story and four tasks were successfully completed over the course of Sprint 3. This relatively lesser amount of work is primarily due to most group members focusing on the challenging homework assignment over project work. Only three sprints were planned so the work on sprint three will be finished in sprint four.

Burnup Chart

